ABM GROUPS

AllianceOS

The B2B Outreach & Follow-Up Engine

What it is  ·  What is involved  ·  How to build it  ·  2-week plan

Foundational Document — Version 3

Prepared for: Development Team & Operations

Owner: Kamar, ABM Groups, Pondicherry

# How to read this document

This is the first document about AllianceOS. It assumes you know nothing about it yet. It is written in four parts so anyone — a new developer, the operations manager, or Kamar — can understand it fully:

| Part | What it covers | Who it is for |
| --- | --- | --- |
| Part 1 | What AllianceOS is, and why it exists | Everyone |
| Part 2 | What is involved — the moving parts, in plain words | Everyone |
| Part 3 | The technical build — how a developer actually builds it | Developer |
| Part 4 | The 2-week build plan, day by day | Developer & Kamar |

One-line summary AllianceOS is a system that automatically sends personalised messages (email + WhatsApp) to businesses, colleges, and companies every day, follows up with them, and drops anyone who replies straight into our LeadOS inbox so Kamar can close them.

# Part 1 — What AllianceOS is

## The problem it solves

ABM Groups has five brands, and most of them need a steady flow of B2B conversations to grow:

- BM TechX needs local businesses and clinics as marketing clients.

- BM Academy needs colleges to sign training / MoU partnerships.

- CoreTalents needs companies with hiring needs to place candidates.

- TravellersNeed needs college IV-trip coordinators for group bookings.

Right now, reaching these people is manual — someone has to find them, message them one by one, remember to follow up, and track who replied. It is slow, it gets forgotten, and it does not scale. AllianceOS makes this happen automatically and safely, every single day.

## What it does, in one picture

AllianceOS is the "hunter" at the top of the ABM flywheel. It finds and warms up B2B prospects, then hands the interested ones to a human to close.

Prospect lists (colleges, companies, shops, coordinators) ¦ v +----------------------------------------------+ ¦ A L L I A N C E O S ¦ ¦ ¦ ¦ Picks channel -> Email or WhatsApp ¦ ¦ Personalises each message (AI) ¦ ¦ Sends + follows up 4 times ¦ ¦ Stops the moment someone replies ¦ +----------------------------------------------+ ¦ (a reply comes in) v +----------------------------------------------+ ¦ LeadOS Inbox -> Kamar / Karthika close ¦ +----------------------------------------------+

## The four audiences it targets

| Audience | Best channel | What we offer them |
| --- | --- | --- |
| College principals / TPOs | Email | Training + placement partnership (MoU) via BM Academy |
| Company HR / corporates | Email | Ready trained candidates via CoreTalents |
| Local clinics / shops / SMBs | Email → WhatsApp on opt-in | Leads, visibility, and marketing via BM TechX |
| IV trip coordinators | Email | Group student trips via TravellersNeed |

Why two channels — and why email leads Email is the cold channel for everyone. It is safe to send cold (when properly authenticated). WhatsApp is used only for people who opt in — via a QR code, a click-to-WhatsApp ad, or by replying to us first. Cold WhatsApp to a bought list is against Meta policy and gets numbers banned, so AllianceOS never does it.

# Part 2 — What is involved

These are all the moving parts of AllianceOS, explained in plain words before we get technical. Think of them as the building blocks.

## 1. The prospect list

A list of businesses/colleges/companies we want to reach — with name, phone, email, industry, and location. Kamar and Karthika supply these lists. AllianceOS cleans them, removes duplicates, and removes anyone on the "do-not-contact" list.

## 2. The channels (Email + WhatsApp)

The two ways AllianceOS sends messages. Each has its own dedicated, separate setup so they never interfere with our main accounts.

## 3. The AI writer & reader

AI (Grok) does four things: it writes a personalised version of each message, it reads incoming replies to understand if the person is interested, it drafts a suggested reply for a human to approve, and it scores how "warm" each lead is. The AI never sends anything on its own — a human always approves.

## 4. The AI Brain (Knowledge Base)

The AI’s memory. Instead of hardcoding brand facts and answers into the system, everything the AI is allowed to say lives in one place that Kamar or the OM can edit — no code changes. It holds three things:

- Brand & offer facts — what each brand does, prices we can share, and proof points (1400+ trained, 150+ placed, 4.8 star, 750+ businesses), per audience.

- Objection to approved-answer pairs — when a prospect says "too costly" or "we already have an agency", the AI replies with your pre-approved answer instead of improvising.

- Editable prompts — the tone and rules for each AI job, tuned from a screen so the voice can change without touching a workflow.

Change a price or a proof point once in the Brain, and every future message and reply updates. AllianceOS pulls its brand facts from the LeadOS AI Brain so there is one source of truth, never two.

## 5. The follow-up sequence

Most people do not reply to the first message. AllianceOS sends up to four messages, spaced out, and stops the moment someone replies:

| Touch | When | Purpose |
| --- | --- | --- |
| 1 | Day 0 | Introduction + one clear ask |
| 2 | Day 2 | Short, friendly reminder |
| 3 | Day 5 | New angle + proof (1400+ trained, 150+ placed, 4.8 star) |
| 4 | Day 9 | Polite "break-up" message — this one pulls the most replies |

## 6. The safety guards

The most important part. Cold messaging can get a phone number banned or an email domain marked as spam. These guards prevent that (full detail in Part 3):

- Separate, isolated numbers and email domain — never our main ones.

- Slow warm-up — new numbers start with very few messages a day and build up.

- A quality monitor that auto-pauses any number showing warning signs.

- A suppression list so we never message someone who said no.

## 7. The reply handler & LeadOS connection

When anyone replies, AllianceOS immediately stops messaging them, reads their reply with AI, and pushes it into the LeadOS inbox with a suggested response — so Kamar or Karthika can close the deal. Nothing is ever lost or forgotten.

## Who does what

| Person | Responsibility |
| --- | --- |
| Developer | Builds the whole system, workflows, and safety guards |
| Kamar / Karthika | Supply prospect lists, approve AI-drafted replies, close deals |
| AllianceOS (the tool) | Sends, follows up, protects the numbers, routes replies |

# Part 3 — The technical build

This part is for the developer. AllianceOS is built as a module inside LeadOS v3, using the same stack we already run.

| Layer | Technology |
| --- | --- |
| Frontend | React + Vite (new AllianceOS section in LeadOS) |
| Backend | Node.js + Express |
| Database | PostgreSQL (leados_db) |
| Automation | n8n (self-hosted) — 8 workflows |
| AI | Grok 3 via HTTP node in n8n |
| WhatsApp | Meta WhatsApp Cloud API (direct) |
| Email | Cold domain via SES / Postmark (SPF+DKIM+DMARC) |

## 3.1 The safety rules — non-negotiable

These rules keep the tool alive. Breaking any one can ban a number or poison our real email domain. 1. LeadOS number 99445 09441 is sacred — inbound only. AllianceOS NEVER cold-sends from it. 2. AllianceOS WhatsApp uses its own number(s), separate from LeadOS. A small pool (start with 1 + 1 backup) is for failover — all numbers share one daily limit, so extra numbers add safety, not volume. 3. Cold email NEVER sends from @abmgroups.org — use a separate domain (e.g. getabm.in). 4. Every number/inbox warms up slowly. No number sends 100/day — ceiling is ~80 WA / ~50 email. 5. Stop on reply. Stop on suppression. Never exceed 4 touches. 6. The quality monitor can auto-pause any number before it gets banned. 7. Every reply routes into the LeadOS inbox — nothing rots unanswered.

## 3.2 Infrastructure to set up first

### WhatsApp number pool

- Start with 1 well-warmed number + 1 backup (separate Meta WhatsApp Business accounts, own SIMs). All numbers share one portfolio daily limit, so a pool is for failover, not more volume.

- Store each number’s credentials, quality rating, daily counter, and warm-up stage in the database.

### Cold email domain

- Buy a separate domain (getabm.in), NOT the real one.

- Configure SPF, DKIM, DMARC correctly — deliverability depends on this.

- Create 2–3 sending inboxes on that domain.

### Warm-up ramp (enforced in code)

| Week | WhatsApp / number / day | Email / inbox / day |
| --- | --- | --- |
| Week 1 | 10–15 (send to warm/known first) | ~20 |
| Week 2 | 20–30 | ~30 |
| Week 3 | 40–50 | ~40 |
| Week 4+ | 50–80 steady (never 100) | ~50 steady |

## 3.3 Database tables (PostgreSQL)

Nine tables, all prefixed alliance_. Summary below; exact columns follow.

| Table | Holds |
| --- | --- |
| alliance_numbers | WhatsApp pool: quality, warm-up stage, daily count, status |
| alliance_domains | Cold email inboxes: reputation, caps, counts |
| alliance_prospects | The people we contact: details, channel, status, score |
| alliance_campaigns | A named outreach batch for one audience |
| alliance_sequences | The 4-touch cadence rules |
| alliance_touches | Every individual message sent + its status |
| alliance_replies | Incoming replies + AI intent + AI draft |
| alliance_suppression | Do-not-contact list |
| alliance_templates | Base message copy per audience/channel/touch |
| alliance_kb | AI Brain: brand & offer facts per audience |
| alliance_objections | Objection to approved-answer pairs |
| alliance_prompts | Editable prompt text per AI job/channel |

### Core table columns

alliance_numbers (id, label, phone_number_id, waba_id, access_token, quality_rating[green/yellow/red], warmup_stage, daily_cap, sent_today, status, paused_until, last_reset) alliance_domains (id, inbox_email, provider, warmup_stage, daily_cap, sent_today, reputation, status, last_reset) alliance_prospects (id, campaign_id, audience, name, business_name, phone, email, industry, location, channel_pref, consent, source, status, ai_score, suppressed, created_at) alliance_touches (id, prospect_id, campaign_id, touch_no, channel, number_id, domain_id, message_body, status, scheduled_at, sent_at, replied_at) alliance_replies (id, prospect_id, channel, body, ai_intent, ai_draft, routed_to, created_at)

## 3.4 How AI connects (Grok 3 inside n8n)

AI runs as HTTP-request nodes to Grok 3 — the same pattern already used in LeadOS and Content OS. It has four jobs:

| AI job | Input | Output |
| --- | --- | --- |
| 1. Personalise message | Prospect row + base template | One tailored message (2–4 lines) |
| 2. Classify reply | Incoming reply text | Intent label (interested / question / objection / not-interested) |
| 3. Draft reply | Reply + prospect context | Suggested response for HUMAN approval |
| 4. Score lead | Full thread + prospect data | Warmth score 0–100 |

Golden rule for AI The AI never auto-sends a reply. It only drafts. Every reply is approved (or edited) by a human in the LeadOS inbox before it goes out. This protects tone and keeps us compliant.

### Example prompt — personalise (Job 1)

SYSTEM: You write B2B outreach for ABM Groups (Pondicherry). Tone: warm, direct, Tanglish for SMB / formal for college & HR. Max 60 words. One clear CTA. No hype. Use only proof provided. USER: Audience: {{audience}} Touch: {{touch_no}} ({{purpose}}) Prospect: {{name}}, {{business_name}}, {{industry}}, {{location}} Base template: {{template_body}} Proof allowed: 1400+ trained, 150+ placed, 4.8 star, 750+ businesses. Return ONLY the final message text.

## 3.5 The AI Brain / Knowledge Base

The Brain feeds the four AI jobs instead of hardcoding facts in prompts. Three tables plus retrieval steps make it work:

- alliance_kb — brand and offer facts, one row per fact, tagged by audience and brand, with an active flag.

- alliance_objections — objection text mapped to an approved answer, tagged by audience.

- alliance_prompts — the editable system prompt for each job (personalise, classify, draft, score), by channel.

Retrieval is wired into the workflows: before every personalise call (AL03/AL04) a step fetches the right brand facts + prompt and injects them; in the reply handler (AL07) a step matches the reply to approved objection answers before the AI drafts. A daily sync (AL09) pulls brand facts from the LeadOS AI Brain into alliance_kb so there is a single source of truth.

Why this matters Without the Brain, changing one price means editing 8 workflows, and the AI free-styles offers on replies. With it, you change a fact once and every message updates — and replies use your approved words, which is the single biggest jump in reply quality and safety.

## 3.6 The 9 n8n workflows

Each workflow is one job. Build order in Part 4.

| ID | Workflow | What it does |
| --- | --- | --- |
| AL01 | Prospect ingest | Clean, dedupe, suppression-check uploaded lists |
| AL02 | Channel router | Decide email vs WhatsApp; schedule touch 1 |
| AL03 | Email sender | AI-personalise + send, respecting warm-up caps |
| AL04 | WhatsApp sender | AI-personalise + send in rate-safe batches of 20, rotate numbers |
| AL05 | Quality guard | Check ratings; auto-pause yellow/red numbers; alert Kamar |
| AL06 | Sequencer | Schedule next touch; stop on reply/suppression/touch 4 |
| AL07 | Reply handler | AI classify + draft; push to LeadOS inbox; stop sequence |
| AL08 | MoU + analytics | Auto-fill MoU on interest; daily stats + WA digest to Kamar |
| AL09 | KB sync | Daily pull of brand facts from LeadOS AI Brain into alliance_kb |

### Example flow — AL04 WhatsApp sender (node by node)

1. Run quality guard (AL05) first / read cached rating 2. Postgres: pick a GREEN number with headroom (sent_today < cap) 3. Postgres: pull scheduled WhatsApp touches, LIMIT 20 (rate-safe) 4. For each touch: a. HTTP -> Grok 3 : personalise message b. Meta WhatsApp Cloud API : send c. Postgres : mark touch sent, number_id, +1 to sent_today d. Wait node : random 60-120s (human pacing) 5. If number hits its cap -> rotate to next green number

## 3.7 Backend API endpoints

POST /api/alliance/prospects/import -> triggers AL01 GET /api/alliance/prospects -> filter by audience/status POST /api/alliance/campaigns -> create POST /api/alliance/campaigns/:id/start -> running GET /api/alliance/numbers -> pool health dashboard GET /api/alliance/replies?status=new -> LeadOS inbox feed POST /api/alliance/replies/:id/approve -> send human-approved reply POST /api/alliance/suppression -> manual add GET /api/alliance/analytics -> per channel/number/campaign

# Part 4 — The 2-week build plan

Ten working days for one full-stack developer. The order is deliberate: safety guard before sending, and the lower-risk email track before WhatsApp. Testing happens on our own warm contacts first — no cold sending until the final day.

## Week 1 — Foundation + Email track

| Day | Focus | Deliverables |
| --- | --- | --- |
| Day 1 | Infrastructure | Buy cold domain; set SPF/DKIM/DMARC; register 2–3 WA numbers; create env config |
| Day 2 | Database + UI shell | All 9 tables; seed sequences + base templates; AllianceOS section in LeadOS (upload + list screens) |
| Day 3 | Ingest + guard | AL01 ingest (clean/dedupe/suppress); AL05 quality guard skeleton — build the guard before any sender |
| Day 4 | Email send + AI | AL02 router; AL03 email sender; Grok personalise (Job 1) wired in; warm-up caps enforced |
| Day 5 | Sequencer + test | AL06 sequencer; run a full 4-touch email sequence on our own internal contacts end-to-end |

## Week 2 — WhatsApp track + Reply loop + Launch

| Day | Focus | Deliverables |
| --- | --- | --- |
| Day 6 | Reply loop | AL07 reply handler for email; Grok classify + draft (Jobs 2 & 3); push into LeadOS inbox |
| Day 7 | WhatsApp send | AL04 WhatsApp sender; number rotation; rate-safe batch of 20; week-1 warm-up caps live |
| Day 8 | WA replies + guard | WhatsApp inbound replies into AL07; finish AL05 auto-pause + suppression wiring |
| Day 9 | MoU + analytics | AL08 MoU auto-fill on interest; daily analytics; WhatsApp digest to Kamar |
| Day 10 | Test + soft launch | Full end-to-end test; run the launch checklist; go live at week-1 warm-up volume |

## Launch checklist (Day 10)

- LeadOS number 99445 09441 confirmed NOT in the AllianceOS sender pool.

- Cold domain passes SPF/DKIM/DMARC (test with mail-tester, aim 9+/10).

- Warm-up caps enforced — trying to exceed them is blocked.

- Quality guard auto-pauses a number manually set to "yellow".

- A test reply appears in the LeadOS inbox with AI intent + draft.

- Replying "not interested" adds the prospect to suppression — never contacted again.

- Touch 4 fires only if there is no reply; the sequence stops on reply.

- MoU auto-fills on a test "interested" college reply.

# Part 5 — How to use it (tips by role)

Who touches what, and the habits that keep AllianceOS working and safe.

## Kamar — Owner (closes deals, sets the offers)

- Live on the Replies screen — approve or edit AI drafts quickly. Speed wins B2B deals.

- Glance at Number Health daily. All green = safe. Yellow/red is already auto-handled — no need to react.

- Approve new objection answers in the AI Brain. Your approved words are exactly what the AI reuses on replies.

- Keep prices and proof current in the AI Brain — change them there once, not inside messages.

- Never sell AllianceOS as software. Sell the outcome — a done-for-you Lead Engine retainer.

## Karthika / OM — Operator (runs it day to day)

- Upload clean lists on Screen 1. Set the audience and campaign. Keep one list per audience.

- Keep the do-not-contact list current — add anyone who says no or complains.

- Check Replies twice a day; send the good drafts, escalate hot leads to Kamar.

- When an offer or price changes, update it in the AI Brain once — the AI picks it up everywhere.

- Watch the warm-up bars. Do not push the developer to raise caps early — slow is safe.

## Developer (builds & maintains)

- Build the quality guard (AL05) before any sender. No guard, no sending.

- Enforce warm-up caps in code — the UI shows them, the workflows must obey them.

- Read brand facts from the LeadOS AI Brain via the AL09 sync — never duplicate brand data.

- Keep prompts in alliance_prompts, not hardcoded, so tone can be tuned without a deploy.

- Email track first, WhatsApp second. Test on warm contacts before any cold send.

Important — how to use / not use AllianceOS AllianceOS is internal infrastructure. Do not sell it as self-serve software to clients — cold messaging is compliance-sensitive and a client’s banned number would be our reputation. Instead, monetise the outcome: BM TechX sells a done-for-you "Lead Engine" retainer where ABM controls the numbers, warm-up, and compliance, and the client never touches the raw tool.

AllianceOS — Foundational Document v3  ·  ABM Groups  ·  Internal use only